## Slide 1: Q3 Program Update
Community Water Access Program, September 2026

## Slide 2
Where we are
  Kiosk rollout status
  Usage and downtime
  Budget
  Next steps

## Slide 3: Kiosk usage by district

## Slide 4: Downtime causes
Filter shortages: 62% of downtime days
Pump faults: 23%
Power outages: 15%

## Slide 5: Budget to date
Line | Budget | Spent
Kiosks | $480k | $455k
Filters | $120k | $131k
Training | $60k | $41k
Chart: 
| Kiosks | Filters | Training
Budget | 480 | 120 | 60
Spent | 455 | 131 | 41

## Slide 6: Next steps
Build a three-month filter reserve
Approve 2027 expansion budget
Report back in December